DATA ENGINEERING PROJECT

Project Scope & Design Document

Olist Brazilian E-Commerce

End-to-End ELT Pipeline & Analytics Layer

| Dataset | Olist Brazilian E-Commerce (Kaggle) |
| --- | --- |
| Stack | Databricks · dbt · Tableau |
| Architecture | Medallion (Bronze → Silver → Gold) |
| Domain Focus | Seller Performance & Operational Analytics |
| Author | Achmad Naufal Wijaya Jofananda |
| Version | 1.0 — June 2026 |

# 1. Executive Summary

This document defines the complete scope, architecture, tasks, and output expectations for a Data Engineering portfolio project built on the Olist Brazilian E-Commerce dataset. The project demonstrates end-to-end analytics engineering competency: raw data ingestion through a medallion ELT architecture, dimensional modeling in dbt, and a business-facing analytics layer consumed by Tableau.

The project is scoped to a realistic portfolio timeline while producing artifacts that map directly to Analytics Engineer job requirements — production-quality dbt models, tested and documented data pipelines, and business dashboards that answer real operational questions.

Primary Business Question

Which sellers are delivering the best customer experience, and what operational factors drive performance differences across the marketplace?

Project Outputs at a Glance

| Output | Technology | Purpose |
| --- | --- | --- |
| Bronze Delta Tables | Databricks | Raw source layer — CSV ingested as-is |
| Silver dbt Models | dbt + Databricks | Cleaned, conformed, validated data |
| Gold dbt Models | dbt + Databricks | Dimensional model (facts + dims) |
| dbt Docs Site | dbt docs generate | Lineage, schema docs, test results |
| Tableau Dashboard | Tableau | Seller performance analytics for stakeholders |
| GitHub Repository | GitHub | Public portfolio with README and CI |

# 2. Dataset Overview

The Olist dataset is a publicly available Brazilian e-commerce dataset released on Kaggle. It covers approximately 100,000 orders placed between 2016 and 2018 across multiple marketplaces in Brazil. The dataset includes order-level, customer, seller, product, review, payment, and geolocation data — structured as a normalized relational schema that closely mirrors a real e-commerce platform's operational database.

## 2.1 Source Tables

| Table | Rows (approx.) | Description |
| --- | --- | --- |
| olist_orders_dataset | ~99,441 | Core order lifecycle — status, timestamps, estimated vs actual delivery |
| olist_order_items_dataset | ~112,650 | Line items per order — seller, product, price, freight value |
| olist_customers_dataset | ~99,441 | Customer records with city, state, zip code |
| olist_sellers_dataset | ~3,095 | Seller registry with location data |
| olist_products_dataset | ~32,951 | Product catalog with category, dimensions, weight |
| olist_order_reviews_dataset | ~99,224 | Customer review scores and text comments |
| olist_order_payments_dataset | ~103,886 | Payment method and installment details per order |
| olist_geolocation_dataset | ~1M+ | Zip code to lat/long mapping (contains duplicates) |
| product_category_name_translation | ~71 | Portuguese-to-English category name mapping |

## 2.2 Key Data Characteristics & Known Issues

Before modeling, the following data quality issues are known and must be handled explicitly in the Silver layer:

- Geolocation table has multiple rows per zip code prefix — requires deduplication (e.g. average lat/long or DISTINCT)

- Some orders have NULL delivery timestamps — orders may have been cancelled before shipment

- Product category names are in Portuguese by default — the translation table must be joined in Silver or Gold

- Review creation date can precede the order delivery date due to early review submissions — flag but do not drop

- Freight value sits at the order item level, not the order level — requires aggregation for order-level analysis

- ~3% of orders have status other than 'delivered' — these should be filtered or flagged in the fact table

# 3. Problem Statement

Olist operates as a marketplace connecting sellers to customers across Brazil. The platform's growth depends on consistently high-quality seller performance: on-time deliveries, accurate product listings, and positive customer experiences.

Without a centralized, reliable analytics layer, it is difficult to answer fundamental operational questions at scale — which sellers are underperforming, which categories drive the most customer complaints, and how does geography affect delivery SLAs. This project builds that analytics foundation.

## 3.1 Business Questions This Project Answers

Seller Performance

- Which sellers have the highest late delivery rate in the last 12 months?

- What is each seller's average review score, and how does it correlate with on-time rate?

- Which sellers generate the most revenue but have declining review scores?

- How many active vs. inactive sellers are on the platform by region?

Delivery & Logistics

- What is the average gap between estimated delivery date and actual delivery date by seller state?

- Which product categories have the highest average delivery time?

- How does order volume and delivery performance change over time (monthly trend)?

Customer Experience

- What is the distribution of review scores across delivered orders?

- Which product categories receive the most 1-star reviews?

- Is there a measurable relationship between freight cost and review score?

## 3.2 Out of Scope

The following analytical areas are intentionally excluded from this project to maintain focus:

- Customer lifetime value (CLV) modeling — requires repeat-purchase analysis and cohort infrastructure

- Marketing funnel analysis — dataset does not include session or click-level data

- Price elasticity or demand forecasting — no pricing change history available

- Real-time streaming pipeline — data is static CSV; batch processing only

# 4. Technical Architecture

The project implements a medallion lakehouse architecture on Databricks. Data flows from raw CSV files through three structured layers before reaching the visualization layer in Tableau.

## 4.1 Stack & Tools

| Component | Tool / Technology |
| --- | --- |
| Data Source | Olist dataset (Kaggle CSVs — 9 files) |
| Storage Layer | Databricks Delta Lake (Unity Catalog or Hive Metastore) |
| Transformation | dbt Core (or dbt Cloud) connected to Databricks SQL Warehouse |
| Orchestration | Databricks Workflows (or manual dbt CLI runs for portfolio) |
| Version Control | GitHub (public repository) |
| CI / CD | GitHub Actions — dbt build on push to main |
| Documentation | dbt docs generate (served via GitHub Pages or locally) |
| Visualization | Tableau Desktop / Tableau Public — Gold layer connection |
| Testing | dbt built-in tests + custom singular tests |

## 4.2 Medallion Layer Definitions

### Bronze — Raw Ingestion

Bronze is the unmodified landing zone. Every source CSV file is loaded as a Delta table with no transformation applied — only structural operations are allowed.

- One Delta table per source CSV

- Column names preserved as-is from source

- Data types cast from string to appropriate native types (DATE, TIMESTAMP, FLOAT, INT)

- Two metadata columns appended: _ingested_at (load timestamp) and _source_file (filename)

- No filtering, deduplication, or business logic

### Silver — Cleaned & Conformed

Silver models are dbt models that clean, standardize, and validate the Bronze data. Each Silver model corresponds to one Bronze source. Business logic is minimal — Silver is still granular and row-level.

- Rename columns to consistent snake_case

- Translate product categories from Portuguese to English (join translation table)

- Handle known null patterns — flag orders with no delivery timestamp, mark cancelled orders

- Deduplicate geolocation rows by zip_code_prefix using average lat/long

- Derive basic flags: is_delivered, is_late, has_review

- Apply dbt not-null, unique, and relationship tests to validate referential integrity

### Gold — Dimensional Model

Gold models implement a classic star schema optimized for analytics queries and Tableau performance. This is the primary layer exposed to Tableau.

- dim_customers — Customer dimension enriched with geolocation (state, city, lat/long)

- dim_sellers — Seller dimension with state, city, category coverage

- dim_products — Product dimension with English category names, weight/size bands

- dim_date — Date dimension generated by dbt (year, month, week, quarter, weekday flag)

- fct_orders — One row per order with aggregated measures: total revenue, total freight, delay days, review score

- fct_order_items — One row per order item for product and seller-level analysis

- mart_seller_performance — Pre-aggregated seller scorecard (used by Tableau for performance)

# 5. dbt Model Specifications

## 5.1 Staging Layer (stg_*)

Staging models wrap Bronze tables with light renaming and casting. Naming convention: stg_olist__<entity>.

| Model Name | Source Table | Key Transformations |
| --- | --- | --- |
| stg_olist__orders | bronze.orders | Cast timestamps, derive order_status_category |
| stg_olist__order_items | bronze.order_items | Cast price/freight to FLOAT, validate seller_id FK |
| stg_olist__customers | bronze.customers | Rename zip_code_prefix, standardize state |
| stg_olist__sellers | bronze.sellers | Rename fields, uppercase state codes |
| stg_olist__products | bronze.products | Join category translation, create weight_kg column |
| stg_olist__order_reviews | bronze.order_reviews | Cast review_score to INT, parse review_creation_date |
| stg_olist__order_payments | bronze.order_payments | Cast payment_value, standardize payment_type |
| stg_olist__geolocation | bronze.geolocation | Deduplicate by zip_code_prefix using AVG lat/long |

## 5.2 Intermediate Layer (int_*)

Intermediate models join staging models together and produce reusable building blocks for Gold models.

| Model Name | Purpose |
| --- | --- |
| int_orders__enriched | Joins orders + order_items + reviews + payments into one wide order record |
| int_sellers__with_geo | Enriches sellers with geolocation lat/long from deduped geolocation table |
| int_customers__with_geo | Enriches customers with geolocation data |
| int_order_items__with_product | Joins order items to product dimension for product-level analysis |

## 5.3 Gold Layer (dim_* and fct_*)

| Model Name | Key Measures / Attributes |
| --- | --- |
| dim_customers | customer_id, customer_state, customer_city, lat, long |
| dim_sellers | seller_id, seller_state, seller_city, lat, long |
| dim_products | product_id, category_english, weight_kg, volume_cm3, size_band |
| dim_date | date_id, year, month, week, quarter, is_weekend, day_name |
| fct_orders | order_id, customer_id, seller_id, order_date, revenue, freight, delay_days, review_score, is_late |
| fct_order_items | order_item_id, order_id, product_id, seller_id, price, freight_value |
| mart_seller_performance | seller_id, total_orders, on_time_rate, avg_review_score, total_revenue, late_orders, avg_delay_days |

## 5.4 dbt Tests

Tests are defined in schema.yml files at each layer. The following tests must pass before any Gold model is considered complete:

| Test Type | Applied To | Purpose |
| --- | --- | --- |
| unique | All primary keys (order_id, seller_id, customer_id, product_id) | Guarantee no duplicate grain |
| not_null | All foreign keys and key measures in fact tables | Catch missing joins or bad casts |
| relationships | fct_orders.seller_id → dim_sellers.seller_id (and similar) | Validate referential integrity |
| accepted_values | order_status, payment_type, review_score (1-5) | Catch unexpected category values |
| dbt_utils.expression_is_true | fct_orders: delay_days = DATEDIFF(actual_delivery, estimated_delivery) | Validate derived calculation |
| Singular test | mart_seller_performance: total_orders > 0 for all rows | Guard against zero-order sellers in mart |

## 5.5 dbt Macros

At minimum, the following macros will be implemented to demonstrate AE-level dbt proficiency:

- generate_surrogate_key(columns) — consistent surrogate key generation for dim tables

- classify_delay(delay_days) — returns 'On Time', 'Minor Delay', 'Major Delay' based on configurable thresholds

- get_current_timestamp() — wrapper for Databricks-compatible timestamp function

# 6. Project Phases & Tasks

The project is structured into 7 phases. Each phase has defined tasks, acceptance criteria, and expected time investment for a working professional completing this as a portfolio project outside business hours.

| Phase | Name | Duration | Key Deliverable |
| --- | --- | --- | --- |
| P1 | Environment Setup & Data Ingestion | 3–4 hrs | All 9 CSVs loaded as Bronze Delta tables |
| P2 | Staging Models (Silver) | 4–5 hrs | 8 stg_* models with passing dbt tests |
| P3 | Intermediate Models | 3–4 hrs | 4 int_* models validated and documented |
| P4 | Gold Dimensional Models | 6–8 hrs | Star schema complete with dbt tests passing |
| P5 | Marts & Documentation | 3–4 hrs | mart_seller_performance + dbt docs site |
| P6 | Tableau Dashboard | 4–6 hrs | 3-page dashboard connected to Gold layer |
| P7 | GitHub & README | 2–3 hrs | Public repo, CI workflow, README with screenshots |

## Phase 1 — Environment Setup & Data Ingestion

Tasks

- Create Databricks workspace (Community Edition or trial sufficient for portfolio)

- Create a new catalog/schema: olist_bronze, olist_silver, olist_gold

- Download all 9 Olist CSVs from Kaggle and upload to Databricks DBFS or Unity Catalog volume

- Write a Python/PySpark ingestion notebook to load each CSV into a Bronze Delta table with _ingested_at and _source_file metadata columns

- Set up dbt project: dbt init olist_ecommerce, configure profiles.yml for Databricks SQL Warehouse

- Define all 9 Bronze sources in a sources.yml file with descriptions and freshness config

Acceptance Criteria

- All 9 Delta tables exist in olist_bronze schema

- Row counts match source CSV file counts

- dbt debug returns no errors

- dbt source freshness runs without failure

## Phase 2 — Staging Models (Silver Layer)

Tasks

- Create stg_olist__orders.sql — cast timestamps, add order_status_category derived field

- Create stg_olist__order_items.sql — cast price and freight_value to FLOAT

- Create stg_olist__customers.sql — rename and standardize fields

- Create stg_olist__sellers.sql — rename fields, uppercase state codes

- Create stg_olist__products.sql — join to category translation table, add weight_kg

- Create stg_olist__order_reviews.sql — cast review_score, parse dates

- Create stg_olist__order_payments.sql — cast payment_value, standardize payment_type

- Create stg_olist__geolocation.sql — deduplicate using GROUP BY + AVG lat/long

- Write schema.yml for all staging models with column descriptions and tests

Acceptance Criteria

- dbt build --select staging passes with zero test failures

- All staging models have descriptions in schema.yml

- unique + not_null tests pass on all primary key columns

- stg_olist__geolocation has exactly one row per zip_code_prefix

## Phase 3 — Intermediate Models

Tasks

- Create int_orders__enriched.sql — join orders, order_items (aggregated to order level), reviews, and payments

- Create int_sellers__with_geo.sql — left join sellers to geolocation on zip_code_prefix

- Create int_customers__with_geo.sql — left join customers to geolocation on zip_code_prefix

- Create int_order_items__with_product.sql — join order_items to products with English category

- Add schema.yml descriptions and relationship tests for all int_ models

Acceptance Criteria

- All intermediate models build without SQL errors

- int_orders__enriched has exactly one row per order_id

- Relationship tests between int models and staging sources pass

## Phase 4 — Gold Dimensional Models

Tasks

- Create dim_customers.sql from int_customers__with_geo

- Create dim_sellers.sql from int_sellers__with_geo

- Create dim_products.sql with size_band derived column (Small / Medium / Large by volume)

- Create dim_date.sql using dbt_utils.date_spine or a custom date generation macro

- Create fct_orders.sql from int_orders__enriched — include delay_days, is_late, review_score

- Create fct_order_items.sql at order-item grain from int_order_items__with_product

- Implement generate_surrogate_key macro and apply to dim tables

- Implement classify_delay macro and apply to fct_orders

- Write comprehensive schema.yml for all Gold models

Acceptance Criteria

- Star schema is complete: all fact tables can join to all dimension tables without fanout

- dbt build --select gold passes with zero test failures

- fct_orders.delay_days is non-null for all delivered orders

- dim_date covers the full range of order dates in the dataset

- All Gold models have column-level descriptions in schema.yml

## Phase 5 — Marts & dbt Documentation

Tasks

- Create mart_seller_performance.sql — pre-aggregate fct_orders to seller grain with KPIs

- Add a singular test: assert no seller in mart has total_orders = 0

- Run dbt docs generate and dbt docs serve — review DAG lineage for completeness

- Add project-level README to dbt project: overview, how to run, test results

- Capture a screenshot of the full dbt DAG for inclusion in GitHub README

mart_seller_performance Columns

| Column | Definition |
| --- | --- |
| seller_id | Unique seller identifier (FK to dim_sellers) |
| seller_state | Seller's state (from dim_sellers) |
| total_orders | Count of distinct order_ids attributed to this seller |
| total_revenue | Sum of price (excluding freight) across all order items |
| total_freight | Sum of freight_value across all order items |
| on_time_orders | Count of orders where is_late = FALSE |
| on_time_rate | on_time_orders / total_orders — range 0.0 to 1.0 |
| avg_review_score | Average review_score across all orders with reviews |
| avg_delay_days | Average delay_days for late orders only |
| first_order_date | Date of the seller's first order on the platform |
| last_order_date | Date of the seller's most recent order |

## Phase 6 — Tableau Dashboard

### Dashboard Structure

The Tableau workbook is organized into three views, all sourcing from the Gold layer via a live Databricks connection.

View 1 — Seller Scorecard

- KPI tiles: Total Sellers, Avg On-Time Rate (platform-wide), Avg Review Score, Total GMV

- Scatter plot: On-Time Rate (x-axis) vs. Avg Review Score (y-axis), sized by Total Orders, colored by Seller State

- Bar chart: Top 20 Sellers by Revenue with color encoding for On-Time Rate

- Seller filter: select individual seller and see all KPIs update

View 2 — Delivery Performance

- Line chart: Monthly order volume vs. on-time rate (dual axis) — 2016–2018 trend

- Map: Seller state choropleth — average delay days by state

- Box plot or histogram: Distribution of delay days for late orders

- Table: Category-level breakdown — avg delivery time, avg review score, % late

View 3 — Review & Customer Experience

- Bar chart: Review score distribution (1–5) across all delivered orders

- Heatmap: Category vs. Review Score — highlight underperforming categories

- Line chart: Monthly average review score trend

- Scatter: Freight cost vs. Review Score at order level (sample or aggregated)

Tableau Acceptance Criteria

- Dashboard connects to Databricks Gold layer (not a CSV export)

- All three views are functional with filters that work cross-view

- Dashboard is published to Tableau Public for public portfolio access

- Load time for any view is under 10 seconds on Databricks SQL Warehouse

## Phase 7 — GitHub Repository & README

Repository Structure

The GitHub repository should be organized as follows:

olist-ecommerce-dbt/
├── notebooks/          # PySpark ingestion notebooks (Bronze load)
├── dbt/                # dbt project root
│   ├── models/
│   │   ├── staging/
│   │   ├── intermediate/
│   │   ├── gold/
│   │   └── marts/
│   ├── macros/
│   ├── tests/
│   └── dbt_project.yml
├── .github/workflows/  # CI pipeline (dbt build on push)
├── tableau/            # .twbx workbook file
├── docs/               # Screenshots, architecture diagram
└── README.md

README Must Include

- Project overview and the business questions it answers

- Architecture diagram (Bronze → Silver → Gold → Tableau)

- dbt DAG screenshot

- dbt test results summary (tests run, tests passed)

- Tableau dashboard screenshot or embedded Tableau Public link

- How to run: prerequisites, environment setup, dbt commands

# 7. Output Expectations

This section defines what 'done' looks like for each deliverable. These criteria are what a hiring manager or technical interviewer would evaluate when reviewing this project.

## 7.1 dbt Project Quality Standards

| Criterion | Minimum | Strong |
| --- | --- | --- |
| Model count | 15+ models total | 20+ models across all layers |
| Test coverage | Unique + not-null on all PKs | Relationship + accepted_values + singular tests |
| Documentation | Model-level descriptions only | Column-level descriptions on all Gold models |
| Macros | 0 (not required minimum) | 2–3 custom macros with clear use cases |
| Modularity | Staging → Gold (2 layers) | Staging → Intermediate → Gold → Marts (4 layers) |
| dbt docs | Generated locally | Published to GitHub Pages |

## 7.2 Dashboard Quality Standards

| Criterion | Minimum | Strong |
| --- | --- | --- |
| Views / tabs | 1 functional dashboard view | 3 views with cross-filter interaction |
| Data source | CSV extract connected to Tableau | Live Databricks SQL Warehouse connection |
| KPI coverage | On-time rate and review score visible | All 3 business question domains covered |
| Interactivity | Basic filter | Seller-level drill-down, date range filter |
| Publishing | Tableau Public link shared | Tableau Public + embedded in GitHub README |

## 7.3 GitHub Repository Standards

| Criterion | Minimum | Strong |
| --- | --- | --- |
| README | Exists with project description | Architecture diagram + screenshots + how-to-run |
| CI | Not required | GitHub Actions runs dbt build on push |
| Commit history | Single large commit | Meaningful commits per phase |
| Code quality | Working SQL | Consistent naming, commented complex logic |

## 7.4 What This Project Signals to a Hiring Manager

| Signal | How It's Demonstrated |
| --- | --- |
| Knows the full AE stack | dbt + Databricks + SQL + Python — all in one project |
| Understands data modeling | Star schema with properly defined facts, dims, and mart layer |
| Writes production-quality dbt | Tests, docs, macros, staging/intermediate/gold separation |
| Can translate business needs to data models | Business questions in Section 3 answered directly by Gold layer |
| Builds for consumers, not just engineers | Tableau dashboard answers real questions non-technical users care about |
| Works like a professional | GitHub repo, README, CI pipeline — not just notebooks |

# 8. Suggested Timeline

Estimated for a working professional with ~8–10 hours available per week for portfolio work. All phases can be compressed if more time is available.

| Week | Focus |
| --- | --- |
| Week 1 | Phase 1: Environment setup, CSV ingestion, Bronze Delta tables, dbt project init |
| Week 2 | Phase 2: All 8 staging models + schema.yml tests — dbt build staging must pass cleanly |
| Week 3 | Phase 3 + 4 (start): Intermediate models + dim_customers, dim_sellers, dim_products |
| Week 4 | Phase 4 (finish): fct_orders, fct_order_items, dim_date, macros, full Gold build |
| Week 5 | Phase 5: Mart model, dbt docs, singular tests, DAG review |
| Week 6 | Phase 6: Tableau dashboard — all 3 views, Tableau Public publish |
| Week 7 | Phase 7: GitHub polish, README, architecture diagram, CI workflow |
| Buffer | Review, bug fixes, stretch goals (incremental models, additional marts) |

## 8.1 Stretch Goals (Post-MVP)

Once the core project is complete, the following additions significantly increase the engineering depth of the portfolio piece:

- Implement fct_orders as an incremental dbt model partitioned by order_purchase_timestamp

- Add a Python-based data quality check notebook that runs pre-ingestion validation on CSVs

- Publish dbt docs to GitHub Pages so the lineage DAG is browsable online

- Add a mart_category_performance model covering product category analytics

- Write a Medium or personal blog post walking through the architecture decisions

# 9. Risks & Constraints

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Databricks Community Edition resource limits (cluster auto-termination) | High | Schedule ingestion notebook to run in one session; use SQL Warehouse for dbt which is serverless |
| dbt-databricks profile configuration issues | Medium | Use dbt Cloud free trial as fallback — Databricks integration is native |
| Geolocation deduplication affects join quality | Medium | Log row counts before and after dedup; assert no zip_code_prefix appears twice in Silver model |
| Tableau Public connection to Databricks (requires Databricks SQL Warehouse endpoint) | Medium | Use published extract as fallback if live connection is not available in free tier |
| Scope creep (adding customer LTV, cohort analysis, etc.) | High | Hard-scope this document; log future ideas in a GitHub issue, not in the current project |

# 10. Glossary

| Term | Definition |
| --- | --- |
| Bronze | Raw ingestion layer — data loaded as-is from source, no transformation |
| Silver | Cleaned and conformed layer — standardized schema, validated, business flags derived |
| Gold | Dimensional model layer — fact and dimension tables optimized for analytics queries |
| Mart | Pre-aggregated table derived from Gold models, purpose-built for a specific analytical consumer |
| dbt | Data Build Tool — SQL-based transformation framework for analytics engineering |
| Delta Lake | Open-source storage format providing ACID transactions on Databricks |
| GMV | Gross Merchandise Value — total value of orders placed (price, not including freight) |
| is_late | Boolean flag: TRUE when actual delivery date is later than estimated delivery date |
| delay_days | Integer: DATEDIFF(actual_delivery_date, estimated_delivery_date) — negative = early |
| on_time_rate | Percentage of orders delivered on or before estimated date for a given seller |
| Surrogate key | System-generated unique identifier for dimension records, independent of natural source keys |
| Fanout | Unintended row multiplication when joining fact tables to dimension tables — must be prevented by design |

End of Document

Olist E-Commerce Data Engineering Project — v1.0 — June 2026